## Slide 1: Warehouse Automation: Weekly Update
Operations team, week of July 14

## Slide 2: North Warehouse Status
Conveyor installation on schedule
  Scanner upgrade complete
  Staff training starts Monday

## Slide 3: Open Risks
Conveyor motor lead time (8 weeks)
  Mitigation: order South and West motors now